# DSG1_T3_Progress_Update

Team: MHOB

Project Name: PathEats

Route-Aware Food Discovery Platform

Team member: Leng Layhok, Kong LeakSmey, Keo Seavpav

## 1. Requirements

### Development Methodology: Agile (Scrum)

PathEats spans 5 domains (Consumer, Vendor, Global Admin, Business Assistance, Developer Admin) requiring parallel development. Agile enables:

- Iterative delivery — working increments every sprint

- Parallel feature work — via feature branches merged into dev

- API-first contracts — agree on endpoints before implementation

- Layered architecture — Route → Controller → Service → Repository → DB

- Daily integration — feature branches merge --no-ff into dev

### Functional Requirements & User Stories

| ID | Requirement | User Story | Status |
| --- | --- | --- | --- |
| FR-01 | User registration & login with JWT | As a user, I want to register/log in to access platform features | Done |
| FR-02 | Route-based vendor search (origin → destination) | As a consumer, I want to enter origin/destination to find food vendors along my route | Done |
| FR-03 | Filter vendors by cuisine, price, open status | As a consumer, I want to filter vendors to narrow down choices | Done |
| FR-04 | Vendor detail view (menu, hours, photos, reviews) | As a consumer, I want to view vendor details before deciding | Done |
| FR-05 | Write & read reviews for vendors | As a consumer, I want to leave reviews so others benefit | Done |
| FR-06 | Favorite/bookmark vendors | As a consumer, I want to save favorite vendors | In-memory |
| FR-07 | Vendor stall auto-approved on creation | As a vendor, my stall is immediately visible after creation (no pending approval) | Done |
| FR-08 | Menu item CRUD management | As a vendor, I want to manage my menu items with prices | Done |
| FR-09 | Vendor dashboard with metrics | As a vendor, I want to view stall metrics and performance | Done |
| FR-10 | Vendor location pinpoint on interactive map | As a vendor, I want to set my stall location with a draggable marker | Done |
| FR-11 | Admin user management (list, ban, role change) | As an admin, I want to manage users and enforce platform rules | Done |
| FR-12 | Business Assistance: vendor onboarding config | As a business assistant, I want to configure vendor onboarding (Telegram link, message) | Done |
| FR-13 | Business Assistance: stall CRUD for any vendor | As a business assistant, I want to help vendors create/update/delete their stalls | Done |
| FR-14 | Review moderation (flag, unflag, remove) | As a business assistant, I want to flag/unflag/remove inappropriate reviews | Done |
| FR-15 | Role & permissions management | As an admin, I want to manage platform roles and their privileges | Done |
| FR-16 | Database activity monitor & audit log | As an admin, I want to monitor live database activity and audit history | Done |
| FR-17 | Developer SQL query editor with presets | As a developer admin, I want to run SQL queries against the database | Done |
| FR-18 | System health monitoring & maintenance | As a developer admin, I want to monitor system health and run VACUUM/ANALYZE | Done |

### Non-Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| NFR-01 | Performance | Route-based vendor scoring responds within 3s; PostGIS spatial indexes on location data |
| NFR-02 | Security | JWT access/refresh tokens, bcrypt password hashing, RBAC middleware per domain |
| NFR-03 | Scalability | Stateless backend, pg.Pool connection pooling, GIST spatial indexes for geo queries |
| NFR-04 | Usability | Responsive design, dark/light theme, interactive MapLibre map with draggable marker |
| NFR-05 | Maintainability | Layered architecture, OOP with dependency injection, separation of concerns |
| NFR-06 | Reliability | PostgreSQL + PostGIS for spatial integrity; audit logging for admin actions |
| NFR-07 | Extensibility | API-first contracts enable independent frontend/backend development |

## 2. Use Case Diagrams

### Main Actors

- Consumer — End user searching for food along a route

- Vendor — Food stall owner managing their business

- Global Admin — Platform administrator managing users, roles, and system

- Business Assistance — Helps vendors with onboarding, stall CRUD, and review moderation

- Developer Admin — Technical admin monitoring system health and database

### Use Case Diagram

Actors and their use cases:

- Consumer: Register/Login, Search Vendors by Route, Filter & Sort, View Vendor Details & Reviews, Write Reviews, Bookmark Favorites

- Vendor: Register/Login, Manage Stalls (CRUD, auto-approved), Manage Menu Items, View Vendor Dashboard, Pinpoint Location on Map

- Global Admin: Register/Login, Manage Users, Manage Roles & Permissions, Monitor DB Activity & Audit

- Business Assistance: Register/Login, CRUD Stalls for Any Vendor, Configure Onboarding, Flag/Unflag/Remove Reviews

- Developer Admin: Register/Login, Run SQL Queries, System Health & Maintenance

Full diagram in here: https://www.figma.com/board/KzteLkVhbsWYyOTZWvP07R/ERD_PATHEAT?node-id=0-1&t=BAw6zgvtrEXpZ74U-1

## 3. Activity Diagrams

### Workflow 1: Consumer Searches for Food Along a Route

- Consumer opens the app and enters origin & destination

- System calculates route via OSRM routing service

- System queries vendors near the route using PostGIS spatial query

- Vendors are scored by distance from route, price, rating, and wait time

- Ranked results are displayed on the map and sidebar

- Consumer can filter by cuisine, price, open-now, or search by name/menu

- Consumer selects a vendor → slide-in panel shows details, menu, hours, reviews

- Consumer can write a review (rating + text) which is saved to the database

No diagram yet.

### Workflow 2: Vendor Creates a Stall (Auto-Approved)

- Vendor logs in and views dashboard with stall metrics

- Vendor navigates to Stall Management

- For a new stall: fills in name, description, category, hours

- Pinpoints location on an interactive MapLibre map with draggable marker

- System creates the stall with status APPROVED — no pending/approval workflow

- Stall is immediately visible to consumers searching along routes

- For existing stalls: vendor can edit details and save changes immediately

### Workflow 3: Business Assistance Flags a Review

- Business Assistance logs in and navigates to Review Moderation

- All reviews are displayed with their flag status

- Agent can flag a review → marks it as flagged, hidden from public

- Agent can unflag a review → restores it to public view

- Agent can remove a review → soft-deletes it and recalculates vendor rating

## 4. Team Responsibilities per User Stories

| #### Kong LeakSmey — Consumer Domain, and also help in other admin roles. - Route-based vendor search UI (origin/dest input, map, results strip) - Vendor filtering by cuisine, price, open-now, search - Vendor detail slide-in panel with menu, hours, reviews - Review writing & display (consumer-facing) - Favorites & search history UI - User auth modal (login/signup) - Map integration (MapLibre GL JS, markers, route polyline) | #### Leng Layhok — Vendor & Developer Admin - Vendor stall CRUD pages & API (auto-approved on creation) - Menu item management (frontend + backend) - Vendor dashboard with metrics - Location pinpoint with draggable map marker - Vendor onboarding & settings pages - Developer admin: SQL query editor, system health, DB maintenance - Developer: backup/recovery management | #### Keo Seavpav — Global Admin & Business Assistance - Admin user management (list, create, ban, role change) - Role & permissions management - Admin stall management (CRUD for any vendor's stalls) - Review moderation: flag, unflag, soft-delete with rating recalculation - Vendor onboarding configuration (Telegram link, message) - Admin audit: live database activity monitor - Auth system (JWT middleware, RBAC), database schema & PostGIS setup |
| --- | --- | --- |

## 5. Development Planning

Sprint 1 — Foundation Done

Week 1-2

- Project scaffolding: React + Vite + TypeScript frontend, Express + ESM backend

- Database schema: 11 tables (users, places, reviews, menu_items, etc.) with PostGIS GIST indexes

- Authentication system: register, login, JWT tokens, OTP password reset, RBAC middleware

- Core UI structure: routing, auth context, theme context, shared components

- Backend OOP architecture: repositories, services, controllers with DI

Sprint 2 — Core Features In Progress

Week 3-4

- Consumer route-based vendor search (OSRM routing + PostGIS proximity scoring)

- Interactive MapLibre map: vendor markers, route polyline, draggable marker

- Vendor stall CRUD — auto-approved on creation, no pending workflow

- Vendor dashboard with real metrics (total/open stalls, avg rating)

- Menu item CRUD (global + per-stall scoped)

- Vendor filtering: cuisine, price range, open-now, name/menu search

- Review system: consumer writes reviews, vendor views their reviews

Sprint 3 — Admin & Business Assistance Upcoming

Week 5-6

- Global admin: user management (CRUD, ban, role change)

- Business Assistance: stall CRUD for any vendor (admin-managed)

- Review moderation: flag, unflag, soft-delete with rating recalculation

- Vendor onboarding configuration (Telegram link, message via admin panel)

- Role & permissions management with JSONB privileges

- Admin audit: live pg_stat_activity + audit_log viewer

- Developer tools: SQL query editor with 11 presets, VACUUM/ANALYZE maintenance

- Developer admin: system health dashboard, backup/recovery tracking

Sprint 4 — Polish & Deployment Upcoming

Week 7

- Persist favorites & search history to backend (currently in-memory/localStorage)

- Performance optimization: map marker pooling, query caching, lazy loading

- Error boundary coverage & edge case handling

- Swagger API documentation completion

- Database indexing audit & query optimization

- Deployment to staging/production